## Slide 1: Cloud Adoption Framework
Planning Phase
Notes: © Anthony Clendenen
Tech Innovation Labs, 2020
anthony.Clendenen@gmail.com
https://anthonyonazure.com

## Slide 4: agenda
Digital Estate
Initial Organization Alignment
Skills Readiness Plan
Cloud Adoption Plan
Notes: https://archcenter.blob.core.windows.net/cdn/fusion/readiness/Microsoft-Cloud-Adoption-Framework-Strategy-and-Plan-Template.docx
Download the Cloud Adoption Framework strategy and planning template to track the outputs of each exercise as you build out your cloud adoption strategy.

## Slide 5: Cloud rationalization
Cloud rationalization is the process of evaluating assets to determine the best way to migrate or modernize each asset in the cloud.

## Slide 6: 5 r’s of rationalization
Rehost
Also known as a lift and shift migration, a rehost effort moves a current state asset to the chosen cloud provider, with minimal change to overall architecture.
Refactor
Platform as a service (PaaS) options can reduce the operational costs that are associated with many applications. It's a good idea to slightly refactor an application to fit a PaaS-based model.
"Refactor" also refers to the application development process of refactoring code to enable an application to deliver on new business opportunities.
Notes: Rehost
Common drivers might include:
Reducing capital expense
Freeing up datacenter space
Achieving rapid return on investment in the cloud
Quantitative analysis factors:
VM size (CPU, memory, storage)
Dependencies (network traffic)
Asset compatibility
Qualitative analysis factors:
Tolerance for change
Business priorities
Critical business events
Process dependencies
Refactor
Common drivers might include:
Faster and shorter updates
Code portability
Greater cloud efficiency (resources, speed, cost, managed operations)
Quantitative analysis factors:
Application asset size (CPU, memory, storage)
Dependencies (network traffic)
User traffic (page views, time on page, load time)
Development platform (languages, data platform, middle-tier services)
Database (CPU, memory, storage, version)
Qualitative analysis factors:
Continued business investments
Bursting options/timelines
Business process dependencies

## Slide 7: 5 r’s of rationalization
Rearchitect
Some aging applications aren't compatible with cloud providers because of the architectural decisions that were made when the application was built. In these cases, the application might need to be rearchitected before transformation.
In other cases, applications that are cloud-compatible, but not cloud-native, might create cost efficiencies and operational efficiencies by rearchitecting the solution into a cloud-native application.
Rebuild
In some scenarios, the delta that must be overcome to carry an application forward can be too large to justify further investment. This is especially true for applications that previously met the needs of a business but are now unsupported or misaligned with the current business processes. In this case, a new code base is created to align with a cloud-native approach.
Notes: Rearchitect
Common drivers might include:
Application scale and agility
Easier adoption of new cloud capabilities
Mix of technology stacks
Quantitative analysis factors:
Application asset size (CPU, memory, storage)
Dependencies (network traffic)
User traffic (page views, time on page, load time)
Development platform (languages, data platform, middle tier services)
Database (CPU, memory, storage, version)
Qualitative analysis factors:
Growing business investments
Operational costs
Potential feedback loops and DevOps investments.
Rebuild
Common drivers might include:
Accelerate innovation
Build apps faster
Reduce operational cost
Quantitative analysis factors:
Application asset size (CPU, memory, storage)
Dependencies (network traffic)
User traffic (page views, time on page, load time)
Development platform (languages, data platform, middle tier services)
Database (CPU, memory, storage, version)
Qualitative analysis factors:
Declining end-user satisfaction
Business processes limited by functionality
Potential cost, experience, or revenue gains

## Slide 8: 5 r’s of rationalization
Replace
Solutions are typically implemented by using the best technology and approach available at the time. Sometimes software as a service (SaaS) applications can provide all the necessary functionality for the hosted application. In these scenarios, a workload can be scheduled for future replacement, effectively removing it from the transformation effort.
Retain or Retire – The unofficial sixth R.
Notes: Replace
Common drivers might include:
Standardizing around industry-best practices
Accelerating adoption of business process-driven approaches
Reallocating development investments into applications that create competitive differentiation or advantages
Quantitative analysis factors:
General operating cost reductions
VM size (CPU, memory, storage)
Dependencies (network traffic)
Assets to be retired
Database (CPU, memory, storage, version)
Qualitative analysis factors:
Cost benefit analysis of the current architecture versus a SaaS solution
Business process maps
Data schemas
Custom or automated processes

## Slide 9: Digital estate
Every modern company has some form of digital estate. Much like a physical estate, a digital estate is an abstract reference to a collection of tangible owned assets.
The importance of a digital estate is most obvious during the planning and execution of digital transformation efforts. During transformation journeys, the cloud strategy teams use the digital estate to map the business outcomes to release plans and technical efforts. That all starts with an inventory and measurement of the digital assets that the organization owns today.
Notes: Every modern company has some form of digital estate. Much like a physical estate, a digital estate is an abstract reference to a collection of tangible owned assets. In a digital estate, those assets include virtual machines (VMs), servers, applications, data, and so on. Essentially, a digital estate is the collection of IT assets that power business processes and supporting operations.
The importance of a digital estate is most obvious during the planning and execution of digital transformation efforts. During transformation journeys, the cloud strategy teams use the digital estate to map the business outcomes to release plans and technical efforts. That all starts with an inventory and measurement of the digital assets that the organization owns today.

## Slide 10: Digital Estate Measurements
The measurement of a digital estate changes depending on the desired business outcomes.
Infrastructure migrations: When an organization is inward-facing and seeks to optimize costs, operational processes, agility, or other aspects of their operations, the digital estate focuses on VMs, servers, and workloads.
Application innovation: For customer-focused transformations, the lens is a bit different. The focus should be placed on the applications, APIs, and transactional data that supports the customers. VMs and network appliances often receive less focus.
Data-driven innovation: In today's digitally driven market, it's difficult to launch a new product or service without a strong foundation in data. During cloud-enabled data innovation efforts, the focus is more on the silos of data across the organization.
Notes: Each type of transformation can be measured with any of the three views. Companies commonly complete all three transformations in parallel. We strongly recommend that company leadership and the cloud strategy team agree regarding the transformation that is most important for business success. That understanding serves as the basis for common language and metrics across multiple initiatives.

## Slide 11: Digital estate planning
Asset-driven approach
The asset-driven approach provides a plan based on the assets that support an application for migration. In this approach, you pull statistical usage data from a configuration management database (CMDB) or other infrastructure assessment tools.
This approach usually assumes an IaaS model of deployment as a baseline.
In this process, the analysis evaluates the attributes of each asset
The assets that you inventory in this approach are then aligned with workloads or applications for grouping and dependency mapping purposes.
Notes: Asset-driven approach
The asset-driven approach provides a plan based on the assets that support an application for migration. In this approach, you pull statistical usage data from a configuration management database (CMDB) or other infrastructure assessment tools.
This approach usually assumes an IaaS model of deployment as a baseline. In this process, the analysis evaluates the attributes of each asset: memory, number of processors (CPU cores), operating system storage space, data drives, network interface cards (NICs), IPv6, network load balancing, clustering, operating system version, database version (if necessary), supported domains, and third-party components or software packages, among others. The assets that you inventory in this approach are then aligned with workloads or applications for grouping and dependency mapping purposes.
Tip
This approach requires a rich source of statistical usage data. The time that's needed to scan the inventory and collect data is the biggest risk to timing. The low-level data sources can miss dependencies between assets or applications. Plan for at least one month to scan the inventory. Validate dependencies before deployment.

## Slide 12: Digital Estate Planning
Workload-driven approach
The top-down assessment approach evaluates security aspects. Security includes the categorization of data (high, medium, or low business impact), compliance, sovereignty, and security risk requirements.
This approach assesses high-level architectural complexity. It evaluates aspects such as authentication, data structure, latency requirements, dependencies, and application life expectancy.
The top-down approach also measures the operational requirements of the application, such as service levels, integration, maintenance windows, monitoring, and insight. When these aspects have been analyzed and considered, the resulting score reflects the relative difficulty of migrating this application to each of the cloud platforms: IaaS, PaaS, and SaaS.
Notes: Workload-driven approach
The top-down assessment approach evaluates security aspects. Security includes the categorization of data (high, medium, or low business impact), compliance, sovereignty, and security risk requirements. This approach assesses high-level architectural complexity. It evaluates aspects such as authentication, data structure, latency requirements, dependencies, and application life expectancy.
The top-down approach also measures the operational requirements of the application, such as service levels, integration, maintenance windows, monitoring, and insight. When these aspects have been analyzed and considered, the resulting score reflects the relative difficulty of migrating this application to each of the cloud platforms: IaaS, PaaS, and SaaS.
In addition, the top-down assessment evaluates the financial benefits of the application, such as operational efficiencies, TCO, return on investment, and other appropriate financial metrics. The assessment also examines the seasonality of the application (for example, are there times of the year when demand spikes?) and overall compute load.
It also looks at the types of users it supports (casual/expert, always/occasionally logged on), and the required scalability and elasticity. Finally, the assessment concludes by examining business continuity and resiliency requirements, as well as dependencies for running the application if a disruption of service should occur.
Tip
This approach requires interviews and anecdotal feedback from business and technical stakeholders. Availability of key individuals is the biggest risk to timing. The anecdotal nature of the data sources makes it more difficult to produce accurate cost or timing estimates. Plan schedules in advance and validate any data that's collected.

## Slide 13: Digital estate planning
Incremental Approach
We strongly suggest an incremental approach, as we do for many processes in the Cloud Adoption Framework. In the case of digital estate planning, that equates to a multiphase process:
Initial cost analysis: If financial validation is required, start with an asset-driven approach, described earlier, to get an initial cost calculation for the entire digital estate, with no rationalization. This establishes a worst-case scenario benchmark.
Migration planning: After you have assembled a cloud strategy team, build an initial migration backlog using a workload-driven approach that's based on their collective knowledge and limited stakeholder interviews. This approach quickly builds a lightweight workload assessment to foster collaboration.
Release planning: At each release, the migration backlog is pruned and reprioritized to focus on the most relevant business impact. During this process, the next five to ten workloads are selected as prioritized releases. At this point, the cloud strategy team invests the time in completing an exhaustive workload-driven approach. Delaying this assessment until a release is aligned better respects the time of stakeholders. It also delays the investment in full analysis until the business starts to see results from earlier efforts.
Execution analysis: Before migrating, modernizing, or replicating any asset, assess it both individually and as part of a collective release. At this point, the data from the initial asset-driven approach can be scrutinized to ensure accurate sizing and operational constraints.
Notes: Incremental approach
We strongly suggest an incremental approach, as we do for many processes in the Cloud Adoption Framework. In the case of digital estate planning, that equates to a multiphase process:
Initial cost analysis: If financial validation is required, start with an asset-driven approach, described earlier, to get an initial cost calculation for the entire digital estate, with no rationalization. This establishes a worst-case scenario benchmark.
Migration planning: After you have assembled a cloud strategy team, build an initial migration backlog using a workload-driven approach that's based on their collective knowledge and limited stakeholder interviews. This approach quickly builds a lightweight workload assessment to foster collaboration.
Release planning: At each release, the migration backlog is pruned and reprioritized to focus on the most relevant business impact. During this process, the next five to ten workloads are selected as prioritized releases. At this point, the cloud strategy team invests the time in completing an exhaustive workload-driven approach. Delaying this assessment until a release is aligned better respects the time of stakeholders. It also delays the investment in full analysis until the business starts to see results from earlier efforts.
Execution analysis: Before migrating, modernizing, or replicating any asset, assess it both individually and as part of a collective release. At this point, the data from the initial asset-driven approach can be scrutinized to ensure accurate sizing and operational constraints.
Tip
This incremental approach enables streamlined planning and accelerated results. It's important that all parties involved understand the approach to delayed decision making. It's equally important that assumptions made at each stage be documented to avoid loss of details.

## Slide 14: Gather Inventory Data
The inventory that supports a digital estate changes depending on the desired digital transformation and corresponding transformation journey.
Cloud migration: We often recommend that during a cloud migration, you collect the inventory from scanning tools that create a centralized list of all virtual machines and servers. Some tools can also create network mappings and dependencies, which help define workload alignment.
Application innovation: Inventory during a cloud-enabled application innovation effort begins with the customer. Mapping the customer experience from start to finish is a good place to begin. Aligning that map to applications, APIs, data, and other assets creates a detailed inventory for analysis.
Data innovation: Cloud-enabled data innovation efforts focus on the product or service. An inventory also includes a mapping of the opportunities for disrupting the market, as well as the capabilities needed.
Security: Inventory provides security the understanding to help assess, protect, and monitor the organization's assets.
Notes: Gather inventory data for a digital estate
12/10/2018
2 minutes to read
Developing an inventory is the first step in digital estate planning. In this process, a list of IT assets that support specific business functions are collected for later analysis and rationalization. This article assumes that a bottom-up approach to analysis is most appropriate for planning. For more information, see Approaches to digital estate planning.
Take inventory of a digital estate
The inventory that supports a digital estate changes depending on the desired digital transformation and corresponding transformation journey.
Cloud migration: We often recommend that during a cloud migration, you collect the inventory from scanning tools that create a centralized list of all virtual machines and servers. Some tools can also create network mappings and dependencies, which help define workload alignment.
Application innovation: Inventory during a cloud-enabled application innovation effort begins with the customer. Mapping the customer experience from start to finish is a good place to begin. Aligning that map to applications, APIs, data, and other assets creates a detailed inventory for analysis.
Data innovation: Cloud-enabled data innovation efforts focus on the product or service. An inventory also includes a mapping of the opportunities for disrupting the market, as well as the capabilities needed.
Security: Inventory provides security the understanding to help assess, protect, and monitor the organization's assets.
Accuracy and completeness of an inventory
An inventory is rarely complete in its first iteration. We strongly recommend the cloud strategy team aligns stakeholders and power users to validate the inventory. When possible, use additional tools like network and dependency analysis to identify assets that are being sent traffic, but that are not in the inventory.

## Slide 15: Assessment tooling

## Slide 16: Rationalizing the digital estate
Traditional view of rationalization
It's easy to understand rationalization when you visualize the traditional process of rationalization as a complex decision tree. Each asset in the digital estate is fed through a process that results in one of five answers (the five Rs). This however, it's inefficient and can lead to significant delays. The process typically goes something like this.
Inventory: A thorough inventory of assets, including applications, software, hardware, operating systems, and system performance metrics, is required for completing a full rationalization by using traditional models. (2+ weeks)
Quantitative analysis: In the decision tree, quantitative questions drive the first layer of decisions. Common questions include the following: Is the asset in use today? If so, is it optimized and sized properly? What dependencies exist between assets? These questions are vital to the classification of the inventory. (16-40 FTE Hours per VM)
Qualitative analysis: The next set of decisions requires human intelligence in the form of qualitative analysis. Often, the questions that come up here are unique to the solution and can be answered only by business stakeholders and power users. These decisions typically delay the process, slowing things down considerably. This analysis generally consumes 40 to 80 FTE hours per application.
Notes: Traditional view of rationalization
It's easy to understand rationalization when you visualize the traditional process of rationalization as a complex decision tree. Each asset in the digital estate is fed through a process that results in one of five answers (the five Rs). For small estates, this process works well. For larger estates, it's inefficient and can lead to significant delays. Let's examine the process to see why. Then we'll present a more efficient model.
Inventory: A thorough inventory of assets, including applications, software, hardware, operating systems, and system performance metrics, is required for completing a full rationalization by using traditional models.
Quantitative analysis: In the decision tree, quantitative questions drive the first layer of decisions. Common questions include the following: Is the asset in use today? If so, is it optimized and sized properly? What dependencies exist between assets? These questions are vital to the classification of the inventory.
Qualitative analysis: The next set of decisions requires human intelligence in the form of qualitative analysis. Often, the questions that come up here are unique to the solution and can be answered only by business stakeholders and power users. These decisions typically delay the process, slowing things down considerably. This analysis generally consumes 40 to 80 FTE hours per application.
For guidance about building a list of qualitative analysis questions, see Approaches to digital estate planning.
Rationalization decision: In the hands of an experienced rationalization team, the qualitative and quantitative data creates clear decisions. Unfortunately, teams with a high degree of rationalization experience are expensive to hire or take months to train.

## Slide 17: Rationalizing the digital estate
Traditional view of rationalization
Using our professional services team and toolset will reduce the time it takes to rationalize your digital estate but some things cannot be avoided.
We have seen customers spend nine months and more on rationalization of their digital estate.
While the inventory time cannot be reduced much more than two weeks, often multiple inventories are required.
While full rationalization is the end state and a great direction to move in, when you rationalize a 1,500 VM estate it seldom produces a high ROI relative to the time and energy that's required.
Incremental rationalization is typically a much more efficient and cost effective approach

## Slide 18: Rationalizing the digital estate
Incremental rationalization
The complete rationalization of a large digital estate is prone to risk and can suffer delays because of its complexity.
The assumption behind the incremental approach is that delayed decisions stagger the load on the business to reduce the risk of roadblocks.
Over time, this approach creates an organic model for developing the processes and experience required to make qualified rationalization decisions more efficiently.
Notes: Incremental rationalization
The complete rationalization of a large digital estate is prone to risk and can suffer delays because of its complexity. The assumption behind the incremental approach is that delayed decisions stagger the load on the business to reduce the risk of roadblocks. Over time, this approach creates an organic model for developing the processes and experience required to make qualified rationalization decisions more efficiently.
Inventory: Reduce discovery data points
Few organizations invest the time, energy, and expense in maintaining an accurate, real-time inventory of the full digital estate. Loss, theft, refresh cycles, and employee onboarding often justify detailed asset tracking of end-user devices. However, the ROI of maintaining an accurate server and application inventory in a traditional, on-premises datacenter is often low. Most IT organizations have other more pressing issues to address than tracking the usage of fixed assets in a datacenter.
In a cloud transformation, inventory directly correlates to operating costs. Accurate inventory data is required for proper planning. Unfortunately, current environmental scanning options can delay decisions by weeks or months. Fortunately, a few tricks can accelerate data collection.
Agent-based scanning is the most frequently cited delay. The robust data that's required for a traditional rationalization can often only be collected with an agent running on each asset. This dependency on agents often slows progress, because it can require feedback from security, operations, and administration functions.
In an incremental rationalization process, an agent-less solution could be used for an initial discovery to accelerate early decisions. Depending on the level of complexity in the environment, an agent-based solution might still be required. However, it can be removed from the critical path to business change.
Quantitative analysis: Streamline decisions
Regardless of the approach to inventory discovery, quantitative analysis can drive initial decisions and assumptions. This is especially true when trying to identify the first workload or when the goal of rationalization is a high-level cost comparison. In an incremental rationalization process, the cloud strategy team and the cloud adoption teams limit the five Rs of rationalization to two concise decisions and only apply those quantitative factors. This streamlines the analysis and reduces the amount of initial data that's required to drive change.
For example, if an organization is in the midst of an IaaS migration to the cloud, you can assume that most workloads will either be retired or rehosted.
Qualitative analysis: Temporary assumptions
By reducing the number of potential outcomes, it's easier to reach an initial decision about the future state of an asset. When you reduce the options, you also reduce the number of questions asked of the business at this early stage.
For example, if the options are limited to rehosting or retiring, the business needs to answer only one question during initial rationalization, which is whether to retire the asset.
"Analysis suggests that no users are actively using this asset. Is that accurate, or have we overlooked something?" Such a binary question is typically much easier to run through qualitative analysis.
This streamlined approach produces baselines, financial plans, strategy, and direction. In later activities, each asset goes through further rationalization and qualitative analysis to evaluate other options. All assumptions that you make in this initial rationalization are tested before

## Slide 19: Rationalize the digital estate
Speeding the process up
With the number of customers we have helped migrate to the cloud our professional services team has learned quite a bit on how to speed this process up while still collecting the information required to successfully migrate.
Based on the information you give us we can determine if full or incremental rationalization is best.
Inventory: If going agent based security and operations can cause delays in approving the agent, if that is the case agentless can be used.
Quantitative analysis: If an organization is focused on an IaaS migration to the cloud, we will limit the analysis to two of the 5 R’s only, either retired or rehosted.
Qualitative analysis: By reducing the number of potential outcomes, it's easier to reach an initial decision about the future state of an asset. When you reduce the options, you also reduce the number of questions asked of the business at this early stage.
Notes: Incremental rationalization
The complete rationalization of a large digital estate is prone to risk and can suffer delays because of its complexity. The assumption behind the incremental approach is that delayed decisions stagger the load on the business to reduce the risk of roadblocks. Over time, this approach creates an organic model for developing the processes and experience required to make qualified rationalization decisions more efficiently.
Inventory: Reduce discovery data points
Few organizations invest the time, energy, and expense in maintaining an accurate, real-time inventory of the full digital estate. Loss, theft, refresh cycles, and employee onboarding often justify detailed asset tracking of end-user devices. However, the ROI of maintaining an accurate server and application inventory in a traditional, on-premises datacenter is often low. Most IT organizations have other more pressing issues to address than tracking the usage of fixed assets in a datacenter.
In a cloud transformation, inventory directly correlates to operating costs. Accurate inventory data is required for proper planning. Unfortunately, current environmental scanning options can delay decisions by weeks or months. Fortunately, a few tricks can accelerate data collection.
Agent-based scanning is the most frequently cited delay. The robust data that's required for a traditional rationalization can often only be collected with an agent running on each asset. This dependency on agents often slows progress, because it can require feedback from security, operations, and administration functions.
In an incremental rationalization process, an agent-less solution could be used for an initial discovery to accelerate early decisions. Depending on the level of complexity in the environment, an agent-based solution might still be required. However, it can be removed from the critical path to business change.
Quantitative analysis: Streamline decisions
Regardless of the approach to inventory discovery, quantitative analysis can drive initial decisions and assumptions. This is especially true when trying to identify the first workload or when the goal of rationalization is a high-level cost comparison. In an incremental rationalization process, the cloud strategy team and the cloud adoption teams limit the five Rs of rationalization to two concise decisions and only apply those quantitative factors. This streamlines the analysis and reduces the amount of initial data that's required to drive change.
For example, if an organization is in the midst of an IaaS migration to the cloud, you can assume that most workloads will either be retired or rehosted.
Qualitative analysis: Temporary assumptions
By reducing the number of potential outcomes, it's easier to reach an initial decision about the future state of an asset. When you reduce the options, you also reduce the number of questions asked of the business at this early stage.
For example, if the options are limited to rehosting or retiring, the business needs to answer only one question during initial rationalization, which is whether to retire the asset.
"Analysis suggests that no users are actively using this asset. Is that accurate, or have we overlooked something?" Such a binary question is typically much easier to run through qualitative analysis.
This streamlined approach produces baselines, financial plans, strategy, and direction. In later activities, each asset goes through further rationalization and qualitative analysis to evaluate other options. All assumptions that you make in this initial rationalization are tested before

## Slide 20: Rationalize The digital estate
Additional learnings
Retiring assets: Traditionally retiring an asset in a DC costs more than is saved when you retire the asset. An FTE has to spend days determining who owns it, what its purpose is, schedule the retirement, so on. However, when you move to a cloud accounting model, retiring assets can produce significant savings in annual operating costs and up-front migration efforts. It's not uncommon for organizations to retire 20% or more of their digital estate after completing a quantitative analysis.
Program adjustment: A company seldom embarks on just one transformation journey. The choice between cost reduction, market growth, and new revenue streams is rarely a binary decision. As such, we recommend that the cloud strategy team work with IT to identify assets on parallel transformation efforts that are outside of the scope of the primary transformation journey.
Notes: Challenge assumptions
The outcome of the prior section is a rough rationalization that's full of assumptions. Next, it's time to challenge some of those assumptions.
Retire assets
In a traditional on-premises environment, hosting small, unused assets seldom causes a significant impact on annual costs. With a few exceptions, FTE effort that's required to analyze and retire the actual asset outweighs the cost savings from pruning and retiring those assets.
However, when you move to a cloud accounting model, retiring assets can produce significant savings in annual operating costs and up-front migration efforts.
It's not uncommon for organizations to retire 20% or more of their digital estate after completing a quantitative analysis. We recommend conducting further qualitative analysis before taking action. After it's confirmed, retiring those assets can produce the first ROI victory of the cloud migration. This is often one of the biggest cost-saving factors. Therefore, the cloud strategy team should oversee the validation and retirement of assets, in parallel with execution of the Migrate methodology, to achieve an early financial win.
Program adjustments
A company seldom embarks on just one transformation journey. The choice between cost reduction, market growth, and new revenue streams is rarely a binary decision. As such, we recommend that the cloud strategy team work with IT to identify assets on parallel transformation efforts that are outside of the scope of the primary transformation journey.
In the IaaS migration example given in this article:
Ask the DevOps team to identify assets that are already part of a deployment automation and remove those assets from the core migration plan.
Ask the Data and R&D teams to identify assets that are powering new revenue streams and remove them from the core migration plan.
This program-focused qualitative analysis can be executed quickly and creates alignment across multiple migration backlogs.
You might still need to consider some assets as rehost assets for a while. You can phase in later rationalization after the initial migration.

## Slide 21: Select the first workload
Business criteria
To ensure business transparency, identify a workload that is supported by a member of the cloud strategy team's business unit. Preferably choose one in which the team has a vested stake and strong motivation to move to the cloud.
Technical criteria
Select a workload that has minimum dependencies and can be moved as a small group of assets. We recommend that you select a workload with a defined testing path to make validation easier.
The first workload is often deployed in an experimental environment with no operational or governance capacity. It's important to select a workload that doesn't interact with secure data.
Notes: Select the first workload
Implementing the first workload is key to testing and learning. It's the first opportunity to demonstrate and build a growth mindset.
Business criteria
To ensure business transparency, identify a workload that is supported by a member of the cloud strategy team's business unit. Preferably choose one in which the team has a vested stake and strong motivation to move to the cloud.
Technical criteria
Select a workload that has minimum dependencies and can be moved as a small group of assets. We recommend that you select a workload with a defined testing path to make validation easier.
The first workload is often deployed in an experimental environment with no operational or governance capacity. It's important to select a workload that doesn't interact with secure data.
Qualitative analysis
The cloud adoption teams and the cloud strategy team can work together to analyze this small workload. This collaboration creates a controlled opportunity to create and test qualitative analysis criteria. The smaller population creates an opportunity to survey the affected users, and to complete a detailed qualitative analysis in a week or less. For common qualitative analysis factors, see the specific rationalization target in the 5 Rs of rationalization.
Migration
In parallel with continued rationalization, the cloud adoption team can begin migrating the small workload to expand learning in the following key areas:
Strengthen skills with the cloud provider's platform.
Define the core services (and Azure standards) needed to fit the long-term vision.
Better understand how operations might need to change later in the transformation.
Understand any inherent business risks and the business' tolerance for those risks.
Establish a baseline or minimum viable product (MVP) for governance based on the business' risk tolerance.

## Slide 22: Select the first workload
Qualitative analysis
The cloud adoption teams and the cloud strategy team can work together to analyze this small workload. This collaboration creates a controlled opportunity to create and test qualitative analysis criteria. The smaller population creates an opportunity to survey the affected users, and to complete a detailed qualitative analysis in a week or less.
Migration
In parallel with continued rationalization, the cloud adoption team can begin migrating the small workload to expand learning in the following key areas:
Strengthen skills with the cloud provider's platform.
Define the core services (and Azure standards) needed to fit the long-term vision.
Better understand how operations might need to change later in the transformation.
Understand any inherent business risks and the business' tolerance for those risks.
Establish a baseline or minimum viable product (MVP) for governance based on the business' risk tolerance.
Notes: Select the first workload
Implementing the first workload is key to testing and learning. It's the first opportunity to demonstrate and build a growth mindset.
Business criteria
To ensure business transparency, identify a workload that is supported by a member of the cloud strategy team's business unit. Preferably choose one in which the team has a vested stake and strong motivation to move to the cloud.
Technical criteria
Select a workload that has minimum dependencies and can be moved as a small group of assets. We recommend that you select a workload with a defined testing path to make validation easier.
The first workload is often deployed in an experimental environment with no operational or governance capacity. It's important to select a workload that doesn't interact with secure data.
Qualitative analysis
The cloud adoption teams and the cloud strategy team can work together to analyze this small workload. This collaboration creates a controlled opportunity to create and test qualitative analysis criteria. The smaller population creates an opportunity to survey the affected users, and to complete a detailed qualitative analysis in a week or less. For common qualitative analysis factors, see the specific rationalization target in the 5 Rs of rationalization.
Migration
In parallel with continued rationalization, the cloud adoption team can begin migrating the small workload to expand learning in the following key areas:
Strengthen skills with the cloud provider's platform.
Define the core services (and Azure standards) needed to fit the long-term vision.
Better understand how operations might need to change later in the transformation.
Understand any inherent business risks and the business' tolerance for those risks.
Establish a baseline or minimum viable product (MVP) for governance based on the business' risk tolerance.

## Slide 23: Release planning
While the cloud adoption team is executing the migration or implementation of the first workload, the cloud strategy team can begin prioritizing the remaining applications and workloads.
Power of 10: A plan for every application is often not required to start a transformation journey. The Power of 10 provides a good starting point. In this model, the cloud strategy team selects the first 10 applications to be migrated. While traditionally used with the incremental model, it can be used in the traditional model as well.
Notes: Power of 10
The traditional approach to rationalization attempts to meet all foreseeable needs. Fortunately, a plan for every application is often not required to start a transformation journey. In an incremental model, the Power of 10 provides a good starting point. In this model, the cloud strategy team selects the first 10 applications to be migrated. Those ten workloads should contain a mixture of simple and complex workloads.

## Slide 24: Release planning - Backlog
Build the first backlogs
The cloud adoption teams and the cloud strategy team can work together on the qualitative analysis for the first 10 workloads.
This effort creates the first prioritized migration backlog and the first prioritized release backlog.
This method enables the teams to iterate on the approach and provides sufficient time to create an adequate process for qualitative analysis.
Notes: Build the first backlogs
The cloud adoption teams and the cloud strategy team can work together on the qualitative analysis for the first 10 workloads. This effort creates the first prioritized migration backlog and the first prioritized release backlog. This method enables the teams to iterate on the approach and provides sufficient time to create an adequate process for qualitative analysis.
Mature the process
After the two teams agree on the qualitative analysis criteria, assessment can become a task within each iteration. Reaching consensus on assessment criteria usually requires two to three releases.
After the assessment has moved into the incremental execution process of migration, the cloud adoption team can iterate faster on assessment and architecture. At this stage, the cloud strategy team is also abstracted, which reduces the drain on their time. This also enables the cloud strategy team to focus on prioritizing the applications that are not yet in a specific release, which ensures tight alignment with changing market conditions.
Not all of the prioritized applications will be ready for migration. Sequencing is likely to change as the team does deeper qualitative analysis and discovers business events and dependencies that might prompt reprioritization of the backlog. Some releases might group together a small number of workloads. Others might just contain a single workload.
The cloud adoption team is likely to run iterations that don't produce a complete workload migration. The smaller the workload, and the fewer dependencies, the more likely a workload is to fit into a single sprint or iteration. For this reason, we recommend that the first few applications in the release backlog be small and contain few external dependencies.

## Slide 25: Release planning - Process maturation
After the two teams agree on the qualitative analysis criteria, assessment can become a task within each iteration. Reaching consensus on assessment criteria usually requires two to three releases.
After the assessment has moved into the incremental execution process of migration, the cloud adoption team can iterate faster on assessment and architecture.
Sequencing is likely to change as the team does deeper qualitative analysis and discovers business events and dependencies that might prompt reprioritization of the backlog.
We recommend that the first few applications in the release backlog be small and contain few external dependencies.
Notes: Mature the process
After the two teams agree on the qualitative analysis criteria, assessment can become a task within each iteration. Reaching consensus on assessment criteria usually requires two to three releases.
After the assessment has moved into the incremental execution process of migration, the cloud adoption team can iterate faster on assessment and architecture. At this stage, the cloud strategy team is also abstracted, which reduces the drain on their time. This also enables the cloud strategy team to focus on prioritizing the applications that are not yet in a specific release, which ensures tight alignment with changing market conditions.
Not all of the prioritized applications will be ready for migration. Sequencing is likely to change as the team does deeper qualitative analysis and discovers business events and dependencies that might prompt reprioritization of the backlog. Some releases might group together a small number of workloads. Others might just contain a single workload.
The cloud adoption team is likely to run iterations that don't produce a complete workload migration. The smaller the workload, and the fewer dependencies, the more likely a workload is to fit into a single sprint or iteration. For this reason, we recommend that the first few applications in the release backlog be small and contain few external dependencies.
https://docs.microsoft.com/en-us/azure/cloud-adoption-framework/digital-estate/rationalize#mature-the-process

## Slide 26: End state
The incremental approach enables the teams to get continually faster at the rationalization process. It also helps the transformation journey to yield tangible business results sooner, without as much upfront analysis effort.
In some cases, the financial model might be too tight to make a decision without additional rationalization. In such cases, you might need a more traditional approach to rationalization.
The output of a rationalization effort is a prioritized backlog of all assets that are affected by the chosen transformation. This backlog is now ready to serve as the foundation for costing models of cloud services.
Notes: End state
Over time, the combination of the cloud adoption team and the cloud strategy team will complete a full rationalization of the inventory. However, this incremental approach enables the teams to get continually faster at the rationalization process. It also helps the transformation journey to yield tangible business results sooner, without as much upfront analysis effort.
In some cases, the financial model might be too tight to make a decision without additional rationalization. In such cases, you might need a more traditional approach to rationalization.
Next steps
The output of a rationalization effort is a prioritized backlog of all assets that are affected by the chosen transformation. This backlog is now ready to serve as the foundation for costing models of cloud services.
Align cost models with the digital estate

## Slide 27: Forecasting cloud costs
Align cost models with digital estate to forecast cloud costs
After you've rationalized a digital estate, you can align it to equivalent costing models with the chosen cloud provider. Discussing cost models is difficult without focusing on a specific cloud provider.
Each cloud provider provides similar tools that assist in forecasting cloud costs.
Depending on the provider of choice after the digital estate inventory is complete and the roadmap has been set the appropriate tools can be utilized to forecast costs based on the inventory.

## Slide 28: Initial organization alignment
The most important aspect of any cloud adoption plan is the alignment of people who will make the plan a reality. No plan is complete until you understand its people-related aspects. Alignment is so important that an entire section has been dedicated to it in the Operate section of the CAF (covered later).
Full organization alignment is not a required component of the cloud adoption plan.
The following slides outlines a best-practice starting point for organizational alignment.

## Slide 29: Initial best-practice structure
To create a balance between speed and control, we recommend that during cloud adoption, at a minimum, you have people accountable for cloud adoption and cloud governance.
The cloud adoption team is the person(s) that are responsible for the cloud adoption tasks and are required to execute those tasks.
The cloud governance team provides the necessary checks and balances to ensure that cloud adoption doesn't expose the business to any new risks. When risks must be taken, this team ensures that proper processes and controls are implemented to mitigate or govern those risks.
Notes: Record the team members in the “Microsoft-Cloud-Adoption-Framework-Strategy-and-Plan” document, in the Organization alignment section.
To create a balance between speed and control, we recommend that during cloud adoption, at a minimum, you have people accountable for cloud adoption and cloud governance. This might be a team of people sharing responsibilities for each of these areas, or capabilities. It might also be individual people who are both accountable for the outcomes and responsible for the work. In either scenario, cloud adoption and cloud governance are two capabilities that involve natural friction between moving quickly and reducing risks. Here's how the two teams fit together:
It's fairly intuitive that cloud adoption tasks require people to execute those tasks. So, few people are surprised that a cloud adoption team is a requirement. However, those who are new to the cloud may not fully appreciate the importance of a cloud governance team. This challenge often occurs early in adoption cycles. The cloud governance team provides the necessary checks and balances to ensure that cloud adoption doesn't expose the business to any new risks. When risks must be taken, this team ensures that proper processes and controls are implemented to mitigate or govern those risks.
To learn more about cloud adoption, cloud governance, and other such capabilities, see the brief section on understanding required cloud capabilities.

## Slide 30: Map people to capabilities
Assuming that the suggested structure aligns to your cloud adoption plan, the next step is to map specific people to the necessary capabilities. To do so, answer the following questions:
What person (or group of people) will be responsible for completing technical tasks in the cloud adoption plan?
What person will be accountable for the team's ability to deliver technical changes?
What person (or group of people) will be responsible for implementing protective governance mechanisms?
What person will be accountable for the defining those governance controls?
Are there other capabilities or people that will have accountability or responsibility within the cloud adoption plan?
After you've documented the answers to these questions, you can establish plans for skills readiness to define plans to prepare these people for forthcoming work.
Notes: Record the team members in the “Microsoft-Cloud-Adoption-Framework-Strategy-and-Plan” document, in the Organization alignment section.
Assuming that the suggested structure aligns to your cloud adoption plan, the next step is to map specific people to the necessary capabilities. To do so, answer the following questions:
What person (or group of people) will be responsible for completing technical tasks in the cloud adoption plan?
What person will be accountable for the team's ability to deliver technical changes?
What person (or group of people) will be responsible for implementing protective governance mechanisms?
What person will be accountable for the defining those governance controls?
Are there other capabilities or people that will have accountability or responsibility within the cloud adoption plan?
After you've documented the answers to these questions, you can establish plans for skills readiness to define plans to prepare these people for forthcoming work.

## Slide 31: Cloud adoption plan

## Slide 32: Plan for cloud adoption
A plan is an essential requirement for a successful cloud adoption. A cloud adoption plan is an iterative project plan that helps a company transition from traditional IT approaches to transformation over to modern, agile approaches

## Slide 33: Align strategy and plan
Cloud adoption plans start with a well-defined strategy. At a minimum, the strategy should outline the motivations, business outcomes, and business justifications for cloud adoption. These were captured during Strategy phase.
The cloud adoption plan requires the output of the digital estate inventory to be effective, but we will build the plan and once the inventory is available update the plan.
Planning for cloud adoption can be a significant change for some organizations. IT organizations have long focused on the application of linear or sequential models of project management, like the waterfall model. We will use agile or iterative approaches to cloud adoption planning.
Notes: The motivations, business outcomes and business justifications should have been documented already in the “Microsoft-Cloud-Adoption-Framework-Strategy-And-Plan” document.

## Slide 34: Cloud adoption plan steps
Prerequisites: Confirm that all prerequisite steps have been completed before you create your plan.
Define and prioritize workloads: Prioritize your first 10 workloads to establish an initial adoption backlog.
Align assets: Identify which assets (proposed or existing) are required to support the prioritized workloads.
Review rationalization: Review rationalization decisions to refine adoption-path decisions: Migrate or Innovate.
Define iterations and releases: Iterations are the time blocks allocated to do work. Releases are the definition of the work to be done before triggering a change to production processes.
Estimate timelines: Establish rough timelines for release planning purposes, based on initial estimates.

## Slide 35: prerequisites
A plan is only as effective as the data that's put into it. For a cloud adoption plan to be effective, there are two categories of input: strategic and tactical. The following sections outline the minimum data points required in each category.
Accurate strategic inputs ensure that the work being done contributes to achievement of business outcomes. The strategy section of the Cloud Adoption Framework provides a series of exercises to develop a clear strategy. The outputs of those exercises feed the cloud adoption plan. Before developing the plan, ensure that the following items are well defined as a result of those exercises:
Clear motivations: Why are we adopting the cloud?
Defined business outcomes: What results do we expect to see from adopting the cloud?
Business justification: How will the business measure success?
Every member of the team that implements the cloud adoption plan should be able to answer these three strategic questions. Managers and leaders who are accountable for implementation of the plan should understand the metrics behind each question and any progress toward realizing those metrics.
Notes: A plan is only as effective as the data that's put into it. For a cloud adoption plan to be effective, there are two categories of input: strategic and tactical. The following sections outline the minimum data points required in each category.
Strategic inputs
Accurate strategic inputs ensure that the work being done contributes to achievement of business outcomes. The strategy section of the Cloud Adoption Framework provides a series of exercises to develop a clear strategy. The outputs of those exercises feed the cloud adoption plan. Before developing the plan, ensure that the following items are well defined as a result of those exercises:
Clear motivations: Why are we adopting the cloud?
Defined business outcomes: What results do we expect to see from adopting the cloud?
Business justification: How will the business measure success?
Every member of the team that implements the cloud adoption plan should be able to answer these three strategic questions. Managers and leaders who are accountable for implementation of the plan should understand the metrics behind each question and any progress toward realizing those metrics.
Tactical inputs
Accurate tactical inputs ensure that the work can be planned accurately and managed effectively. The plan section of the Cloud Adoption Framework provides a series of exercises to develop planning artifacts before you develop your plan. These artifacts provide answers to the following questions:
Digital estate rationalization: What are the top 10 priority workloads in the adoption plan? How many additional workloads are likely to be in the plan? How many assets are being considered as candidates for cloud adoption? Are the initial efforts focused more on migration or innovation activities?
Organization alignment: Who will do the technical work in the adoption plan? Who is accountable for adherence to governance and compliance requirements?
Skills readiness: How many people are allocated to perform the required tasks? How well are their skills aligned to cloud adoption efforts? Are partners aligned to support the technical implementation?
These questions are essential to the accuracy of the cloud adoption plan. At a minimum, the questions about digital estate rationalization must be answered to create a plan. To provide accurate timelines, the questions about organization and skills are also important.

## Slide 36: prerequisites
Accurate tactical inputs ensure that the work can be planned accurately and managed effectively. The Plan section of the CAF provides a series of exercises to develop planning artifacts before you develop your plan. These artifacts provide answers to the following questions:
Digital estate rationalization: What are the top 10 priority workloads in the adoption plan? How many additional workloads are likely to be in the plan? How many assets are being considered as candidates for cloud adoption? Are the initial efforts focused more on migration or innovation activities?
Organization alignment: Who will do the technical work in the adoption plan? Who is accountable for adherence to governance and compliance requirements?
Skills readiness: How many people are allocated to perform the required tasks? How well are their skills aligned to cloud adoption efforts? Are partners aligned to support the technical implementation? (coming up later)
These questions are essential to the accuracy of the cloud adoption plan. At a minimum, the questions about digital estate rationalization must be answered to create a plan. To provide accurate timelines, the questions about organization and skills are also important.
Notes: Tactical inputs
Accurate tactical inputs ensure that the work can be planned accurately and managed effectively. The plan section of the Cloud Adoption Framework provides a series of exercises to develop planning artifacts before you develop your plan. These artifacts provide answers to the following questions:
Digital estate rationalization: What are the top 10 priority workloads in the adoption plan? How many additional workloads are likely to be in the plan? How many assets are being considered as candidates for cloud adoption? Are the initial efforts focused more on migration or innovation activities?
Organization alignment: Who will do the technical work in the adoption plan? Who is accountable for adherence to governance and compliance requirements?
Skills readiness: How many people are allocated to perform the required tasks? How well are their skills aligned to cloud adoption efforts? Are partners aligned to support the technical implementation?
These questions are essential to the accuracy of the cloud adoption plan. At a minimum, the questions about digital estate rationalization must be answered to create a plan. To provide accurate timelines, the questions about organization and skills are also important.

## Slide 37: Prioritize and define workloads
Establishing clear, actionable priorities is one of the secrets to successful cloud adoption. The natural temptation is to invest time in defining all workloads that could potentially be affected during cloud adoption. But that's counterproductive, especially early in the adoption process.
Instead, we recommend that your team focus on thoroughly prioritizing and documenting the first 10 workloads.
Limiting the plan to 10 workloads encourages agility and alignment of priorities as business criteria change. This approach also makes room for the cloud adoption team to learn and to refine estimates. Most important, it removes extensive planning as a barrier to effective business change.
Notes: Establishing clear, actionable priorities is one of the secrets to successful cloud adoption. The natural temptation is to invest time in defining all workloads that could potentially be affected during cloud adoption. But that's counterproductive, especially early in the adoption process.
Instead, we recommend that your team focus on thoroughly prioritizing and documenting the first 10 workloads. After implementation of the adoption plan begins, the team can maintain a list of the next 10 highest-priority workloads. This approach provides enough information to plan for the next few iterations.
Limiting the plan to 10 workloads encourages agility and alignment of priorities as business criteria change. This approach also makes room for the cloud adoption team to learn and to refine estimates. Most important, it removes extensive planning as a barrier to effective business change.

## Slide 38: Btw what is a workload?
In the context of a cloud adoption, a workload is a collection of IT assets that collectively support a defined process (servers, VMs, applications, data, or appliances).
Workloads can support more than one process. Workloads can also depend on other shared assets or larger platforms. However, a workload should have defined boundaries regarding the dependent assets and the processes that depend upon the workload.
Often, workloads can be visualized by monitoring network traffic among IT assets.
Notes: a workload is a collection of IT assets that collectively support a defined process (servers, VMs, applications, data, or appliances).

## Slide 39: Initial Workload Prioritization
Input workloads here in order of priority

## Slide 40: Deploy cloud adoption plan
Using the template provided deploy a backlog to Azure DevOps by using a cloud adoption plan template.
  https://aka.ms/adopt/plan/generator
Epics: An epic represents an overall phase of the cloud adoption lifecycle.
Features: Features are used to organize specific objectives within each phase. For instance, migration of a specific workload would be one feature.
User stories: User stories group work into logical collections of activities based on a specific goal.
Tasks: Tasks are the actual work to be done.
Notes: The plan uses the inputs from the “Microsoft-Cloud-Adoption-Framework-Strategy-and-Plan-Template”
https://aka.ms/adopt/plan/generator
https://docs.microsoft.com/en-us/azure/cloud-adoption-framework/plan/template
Create your cloud adoption plan
To deploy the cloud adoption plan, open the Azure DevOps Demo Generator. This tool will deploy the template to your Azure DevOps tenant. Using the tool requires the following steps:
Verify that the Selected Template field is set to Cloud Adoption Plan. If it isn't, select Choose template to choose the right template.
Select your Azure DevOps organization from the Select Organization drop-down list box.
Enter a name for your new project. The cloud adoption plan will have this name when it's deployed to your Azure DevOps tenant.
Select Create Project to create a new project in your tenant, based on the plan template. A progress bar show your progress toward deploying the project.
When deployment is finished, select Navigate to project to see your new project.
After your project has been created, continue through this article series to learn how to modify the template to align to your cloud adoption plan.
For additional support and guidance on this tool, see Azure DevOps Services Demo Generator.
Bulk edit the cloud adoption plan
When the plan project has been deployed, you can use Microsoft Excel to modify it. It's much easier to create new workloads or assets in the plan by using Excel than by using the Azure DevOps browser experience.
To prepare your workstation for bulk editing, see Bulk add or modify work items with Excel.
Use the cloud adoption plan
The cloud adoption plan organizes activities by activity type:
Epics: An epic represents an overall phase of the cloud adoption lifecycle.
Features: Features are used to organize specific objectives within each phase. For instance, migration of a specific workload would be one feature.
User stories: User stories group work into logical collections of activities based on a specific goal.
Tasks: Tasks are the actual work to be done.
At each layer, activities are then sequenced based on dependencies. Activities are linked to articles in the Cloud Adoption Framework to clarify the objective or task at hand.
The clearest view of the cloud adoption plan comes from the Epics backlog view. For help with changing to the Epics backlog view, see the article on viewing a backlog. From this view, it's easy to plan and manage the work required to complete the current phase of the adoption lifecycle.
Note
The current state of the cloud adoption plan focuses heavily on migration efforts. Tasks related to governance, innovation, or operations must be populated manually.
Align the cloud adoption plan
The overview pages for the strategy and planning phases of the cloud adoption lifecycle each reference the Cloud Adoption Framework strategy and planning template. That template organizes the decisions and data points that will align the template for the cloud adoption plan with your specific plans for adoption. If you haven't done so already, you might want to complete the exercises related to strategy and planning before aligning your new project.
The following articles support alignment of the cloud adoption plan:
Workloads: Align features within the Cloud Migration epic to capture each workload to be migrated or modernized. Add and modify those features to capture the effort to migrate your top 10 workloads.
Assets: Each asset (VM, application, or data) is represented by the user stories under each workload. Add and modify those user stories to align with your digital estate.
Rationalization: As each workload is defined, the initial assumptions about that workload can be challenged. This might result in changes to the tasks under each asset.
Create release plans: Iteration paths establish release plans by aligning efforts with various releases and iterations.
Establish timelines: Defining start and end dates for each iteration creates a timeline to manage the overall project.
These five articles help with each of the alignment tasks required to start managing your adoption efforts. The next step gets you started on the alignment exercise.

## Slide 41
Notes: Template after deployment to ADO

## Slide 42: Add Workloads to Plan
Now that you created a cloud adoption plan in Azure DevOps. You can now represent the workloads in the Power of 10 list in your cloud adoption plan. The easiest way to do this is via bulk editing in Microsoft Excel.
Notes: Bulk add using excel https://docs.microsoft.com/azure/devops/boards/backlogs/office/bulk-add-modify-work-items-excel?view=azure-devops

## Slide 43: Define Workloads
After initial priorities have been defined and workloads have been added to the plan, each of the workloads can be defined via deeper qualitative analysis.
Before including any workload in the cloud adoption plan, try to provide data points for each workload in the “Workload Qualitative Analysis Workbook”
Notes: Utilize the Plan – “Workload Qualitative Analysis Workbook” excel workbook to capture inputs for the workloads

## Slide 44: Confirm priorities
Based on the assembled data, the cloud strategy team and the cloud adoption team should meet to reevaluate priorities.
Clarification of business data points might prompt changes in priorities. Technical complexity or dependencies might result in changes related to staffing allocations, timelines, or sequencing of technical efforts.
After a review, both teams should be comfortable with confirming the resulting priorities.
This set of documented, validated, and confirmed priorities is the prioritized cloud adoption backlog.

## Slide 45: Align assets to prioritized workloads
We previously captured data points for the workloads, specifically: Applications, VMs, Data Sources, and Dependencies. These data points capture relative technical effort and dependencies as an aid to prioritization
Depending on the transition you want, you may need to gather alternative data points to support proper prioritization.
Migrate: For pure migration efforts, the existing inventory and asset dependencies serve as a fair measure of relative complexity.
Modernize: When the goal for a workload is to modernize applications or other assets, these data points are still solid measures of complexity. However, it might be wise to add an input for modernization opportunities to the workload documentation.
Innovate: When data or business logic is undergoing material change during a cloud adoption effort, it's considered an innovate type of transformation. The same is true when you're creating new data or new business logic. For any innovate scenarios, the migration of assets will likely represent the smallest amount of effort required. For these scenarios, the team should devise a set of technical data inputs to measure relative complexity.
Notes: The grouping function is typically done using Cloudamize or other toolset that was used for the assessment.
Workload is a conceptual description of a collection of assets: VMs, applications, and data sources. The previous article, Define and prioritize, provided guidance for collecting the data that will define the workload. Before migration, a few of the technical inputs in that list require additional validation. This article helps with validation of the following inputs:
Applications: List any applications included in this workload.
VMs and servers: List any VMs or servers included in the workload.
Data sources: List any data sources included in the workload.
Dependencies: List any asset dependencies not included in the workload.
There are several options for assembling this data. The following are a few of the most common approaches.
Alternative inputs: Migrate, Modernize, Innovate
The objective of the preceding data points is to capture relative technical effort and dependencies as an aid to prioritization. Depending on the transition you want, you may need to gather alternative data points to support proper prioritization.
Migrate: For pure migration efforts, the existing inventory and asset dependencies serve as a fair measure of relative complexity.
Modernize: When the goal for a workload is to modernize applications or other assets, these data points are still solid measures of complexity. However, it might be wise to add an input for modernization opportunities to the workload documentation.
Innovate: When data or business logic is undergoing material change during a cloud adoption effort, it's considered an innovate type of transformation. The same is true when you're creating new data or new business logic. For any innovate scenarios, the migration of assets will likely represent the smallest amount of effort required. For these scenarios, the team should devise a set of technical data inputs to measure relative complexity.
https://docs.microsoft.com/en-us/azure/cloud-adoption-framework/plan/assets

## Slide 46: Let's review the rationalization…
This review is also a good time to involve business stakeholders and the executive sponsor in future state decisions.
Further validation of the rationalization decisions will occur during the assessment phase of migration. This validation focuses on business review of the rationalization to align resources appropriately.
To validate rationalization decisions, use the following questions on the next two slides to facilitate a conversation with the business. The questions are grouped by the likely rationalization alignment.
Notes: During initial strategy and planning phases, we suggest you apply an incremental rationalization approach to the digital estate. But this approach embeds some assumptions into the resulting decisions. We advise the cloud strategy team and the cloud adoption teams to review those decisions in light of expanded-workload documentation. This review is also a good time to involve business stakeholders and the executive sponsor in future state decisions.
Important
Further validation of the rationalization decisions will occur during the assessment phase of migration. This validation focuses on business review of the rationalization to align resources appropriately.
To validate rationalization decisions, use the following questions to facilitate a conversation with the business. The questions are grouped by the likely rationalization alignment.
Innovation indicators
If the joint review of the following questions results in a "Yes" answer, a workload might be a better candidate for innovation. Such a workload wouldn't be migrated via a lift and shift or modernize model. Instead, the business logic or data structures would be re-created as a new or rearchitected application. This approach can be more labor-intensive and time-consuming. But for a workload that represents significant business returns, the investment is justified.
Do the applications in this workload create market differentiation?
Is there a proposed or approved investment aimed at improving the experiences associated with the applications in this workload?
Does the data in this workload make new product or service offerings available?
Is there a proposed or approved investment aimed at taking advantage of the data associated with this workload?
Can the effect of the market differentiation or new offerings be quantified? If so, does that return justify the increased cost of innovation during cloud adoption?
The following two questions can help you include high-level technical scenarios in the rationalization review. Answering "Yes" to either could identify ways of accounting for or reducing the cost associated with innovation.
Will the data structures or business logic change during the course of cloud adoption?
Is an existing deployment pipeline used to deploy this workload to production?
If the answer to either question is "Yes," the team should consider including this workload as an innovation candidate. At a minimum, the team should flag this workload for architecture review to identify modernization opportunities.
Migration indicators
Migration is a faster and cheaper way of adopting the cloud. But it doesn't take advantage of opportunities to innovate. Before you invest in innovation, answer the following questions. They can help you determine if a migration model is more applicable for a workload.
Is the source code supporting this application stable? Do you expect it to remain stable and unchanged during the time frame of this release cycle?
Does this workload support production business processes today? Will it do so throughout the course of this release cycle?
Is it a priority that this cloud adoption effort improves the stability and performance of this workload?
Is cost reduction associated with this workload an objective during this effort?
Is reducing operational complexity for this workload a goal during this effort?
Is innovation limited by the current architecture or IT operation processes?
If the answer to any of these questions is "Yes," you should consider a migration model for this workload. This recommendation is true even if the workload is a candidate for innovation.
Challenges in operational complexity, costs, performance, or stability can hinder business returns. You can use the cloud to quickly produce improvements related to those challenges. Where it's applicable, we suggest you use the migration approach to first stabilize the workload. Then expand on innovation opportunities in the stable, agile cloud environment. This approach provides short-term returns and reduces the cost required to drive long-term change.
Important
Migration models include incremental modernization. Using platform as a service (PaaS) architectures is a common aspect of migration activities. So too are minor configuration changes that use those platform services. The boundary for migration is defined as a material change to the business logic or supporting business structures. Such change is considered an innovation effort.
Update the project plan
The skills required for a migration effort are different from the skills required for an innovation effort. During implementation of a cloud adoption plan, we suggest that you assign migration and innovation efforts to different teams. Each team has its own iteration, release, and planning cadences. Assigning separate teams provides the process flexibility to maintain one cloud adoption plan while accounting for innovation and migration efforts.
When you manage the cloud adoption plan in Azure DevOps, that management is reflected by changing the parent work item (or epic) from cloud migration to cloud innovation. This subtle change helps ensure all participants in the cloud adoption plan can quickly track the required effort and changes to remediation efforts. This tracking also helps align proper assignments to the relevant cloud adoption team.
For large, complex adoption plans with multiple distinct projects, consider updating the iteration path. Changing the area path makes the workload visible only to the team assigned to that area path. This change can make work easier for the cloud adoption team by reducing the number of visible tasks. But it adds complexity for the project management processes.

## Slide 47: Innovation indicators
If the joint review of the following questions results in a "Yes" answer, a workload might be a better candidate for innovation. Such a workload wouldn't be migrated via a lift and shift or modernize model. Instead, the business logic or data structures would be re-created as a new or rearchitected application. This approach can be more labor-intensive and time-consuming. But for a workload that represents significant business returns, the investment is justified.
Do the applications in this workload create market differentiation?
Is there a proposed or approved investment aimed at improving the experiences associated with the applications in this workload?
Does the data in this workload make new product or service offerings available?
Is there a proposed or approved investment aimed at taking advantage of the data associated with this workload?
Can the effect of the market differentiation or new offerings be quantified? If so, does that return justify the increased cost of innovation during cloud adoption?
The following two questions can help you include high-level technical scenarios in the rationalization review. Answering "Yes" to either could identify ways of accounting for or reducing the cost associated with innovation.
Will the data structures or business logic change during the course of cloud adoption?
Is an existing deployment pipeline used to deploy this workload to production?
If the answer to either question is "Yes," the team should consider including this workload as an innovation candidate. At a minimum, the team should flag this workload for architecture review to identify modernization opportunities.
Notes: Innovation indicators
If the joint review of the following questions results in a "Yes" answer, a workload might be a better candidate for innovation. Such a workload wouldn't be migrated via a lift and shift or modernize model. Instead, the business logic or data structures would be re-created as a new or rearchitected application. This approach can be more labor-intensive and time-consuming. But for a workload that represents significant business returns, the investment is justified.
Do the applications in this workload create market differentiation?
Is there a proposed or approved investment aimed at improving the experiences associated with the applications in this workload?
Does the data in this workload make new product or service offerings available?
Is there a proposed or approved investment aimed at taking advantage of the data associated with this workload?
Can the effect of the market differentiation or new offerings be quantified? If so, does that return justify the increased cost of innovation during cloud adoption?
The following two questions can help you include high-level technical scenarios in the rationalization review. Answering "Yes" to either could identify ways of accounting for or reducing the cost associated with innovation.
Will the data structures or business logic change during the course of cloud adoption?
Is an existing deployment pipeline used to deploy this workload to production?
If the answer to either question is "Yes," the team should consider including this workload as an innovation candidate. At a minimum, the team should flag this workload for architecture review to identify modernization opportunities.

## Slide 48: Migration indicators
Migration is a faster and cheaper way of adopting the cloud. But it doesn't take advantage of opportunities to innovate. Before you invest in innovation, answer the following questions. They can help you determine if a migration model is more applicable for a workload.
Is the source code supporting this application stable? Do you expect it to remain stable and unchanged during the time frame of this release cycle?
Does this workload support production business processes today? Will it do so throughout the course of this release cycle?
Is it a priority that this cloud adoption effort improves the stability and performance of this workload?
Is cost reduction associated with this workload an objective during this effort?
Is reducing operational complexity for this workload a goal during this effort?
Is innovation limited by the current architecture or IT operation processes?
If the answer to any of these questions is "Yes," you should consider a migration model for this workload. This recommendation is true even if the workload is a candidate for innovation.
Challenges in operational complexity, costs, performance, or stability can hinder business returns. You can use the cloud to quickly produce improvements related to those challenges. Where it's applicable, we suggest you use the migration approach to first stabilize the workload. Then expand on innovation opportunities in the stable, agile cloud environment. This approach provides short-term returns and reduces the cost required to drive long-term change.
Notes: Migration indicators
Migration is a faster and cheaper way of adopting the cloud. But it doesn't take advantage of opportunities to innovate. Before you invest in innovation, answer the following questions. They can help you determine if a migration model is more applicable for a workload.
Is the source code supporting this application stable? Do you expect it to remain stable and unchanged during the time frame of this release cycle?
Does this workload support production business processes today? Will it do so throughout the course of this release cycle?
Is it a priority that this cloud adoption effort improves the stability and performance of this workload?
Is cost reduction associated with this workload an objective during this effort?
Is reducing operational complexity for this workload a goal during this effort?
Is innovation limited by the current architecture or IT operation processes?
If the answer to any of these questions is "Yes," you should consider a migration model for this workload. This recommendation is true even if the workload is a candidate for innovation.
Challenges in operational complexity, costs, performance, or stability can hinder business returns. You can use the cloud to quickly produce improvements related to those challenges. Where it's applicable, we suggest you use the migration approach to first stabilize the workload. Then expand on innovation opportunities in the stable, agile cloud environment. This approach provides short-term returns and reduces the cost required to drive long-term change.
Important
Migration models include incremental modernization. Using platform as a service (PaaS) architectures is a common aspect of migration activities. So too are minor configuration changes that use those platform services. The boundary for migration is defined as a material change to the business logic or supporting business structures. Such change is considered an innovation effort.

## Slide 49: Update the project plan
The skills required for a migration effort are different from the skills required for an innovation effort. During implementation of a cloud adoption plan, we suggest that you assign migration and innovation efforts to different teams. Each team has its own iteration, release, and planning cadences. Assigning separate teams provides the process flexibility to maintain one cloud adoption plan while accounting for innovation and migration efforts.
When you manage the cloud adoption plan in Azure DevOps, that management is reflected by changing the parent work item (or epic) from cloud migration to cloud innovation. This subtle change helps ensure all participants in the cloud adoption plan can quickly track the required effort and changes to remediation efforts. This tracking also helps align proper assignments to the relevant cloud adoption team.
Notes: Update the project plan
The skills required for a migration effort are different from the skills required for an innovation effort. During implementation of a cloud adoption plan, we suggest that you assign migration and innovation efforts to different teams. Each team has its own iteration, release, and planning cadences. Assigning separate teams provides the process flexibility to maintain one cloud adoption plan while accounting for innovation and migration efforts.
When you manage the cloud adoption plan in Azure DevOps, that management is reflected by changing the parent work item (or epic) from cloud migration to cloud innovation. This subtle change helps ensure all participants in the cloud adoption plan can quickly track the required effort and changes to remediation efforts. This tracking also helps align proper assignments to the relevant cloud adoption team.
For large, complex adoption plans with multiple distinct projects, consider updating the iteration path. Changing the area path makes the workload visible only to the team assigned to that area path. This change can make work easier for the cloud adoption team by reducing the number of visible tasks. But it adds complexity for the project management processes.

## Slide 50: Q & A